# Team Task Plan for Action Recognition and Short Term Anticipation

EPIC KITCHENS 100 project   |   Three person team

Purpose. This plan divides the project into clear ownership areas while keeping the data, evaluation, experimentation, and final communication consistent. Persons 1 and 2 collaborate on Short Term Action Anticipation, Person 3 leads Action Recognition, and the remaining project work is shared.

# Role summary

| Owner | Primary responsibility | Main outputs |
| --- | --- | --- |
| Person 1 | Shared data and evaluation lead; STA collaborator | Dataset pipeline, splits, metrics, reproducibility, submission checks |
| Person 2 | STA modelling lead | STA baseline, temporal model, context experiments, anticipation analysis |
| Person 3 | AR modelling lead | AR baseline, training loop, backbone experiments, recognition analysis |
| All | Project integration and communication | Design decisions, reviews, experiments, report, poster, presentation |

# Definition of the two tasks

Action Recognition AR. The model observes the action segment and predicts its verb and noun classes.

Short Term Action Anticipation STA. The model observes only the preceding context, ending one second before the future action, and predicts the upcoming verb and noun. Future frames must never leak into training or evaluation.

# Recommended implementation order

| Order | Deliverable | Why it comes here |
| --- | --- | --- |
| 1 | Person 1 completes the common dataset interface | Both models need identical labels, preprocessing, and splits |
| 2 | Person 3 establishes the AR baseline and reusable training loop | AR is the simpler end to end validation of the pipeline |
| 3 | Person 2 adapts the pipeline to STA | STA can reuse the encoder, heads, checkpoints, and training utilities |
| 4 | Person 1 runs consistent evaluation and submission checks | Results are comparable only when all models use the same protocol |

# Phase 1 Shared foundation

Complete these decisions together before substantial model development begins.

☐  Confirm the exact training and validation participant split and record the random seed.

☐  Agree on input frame count, resolution, sampling strategy, normalization, and augmentation policy.

16 input frames with

☐  Define one batch format with video tensor, verb label, noun label, narration identifier, and metadata.

☐  Define checkpoint, experiment, log, and result file naming conventions.

☐  Confirm primary metrics: AR Action Top 1 and STA class mean Action Top 5 recall.

☐  Create a small development subset that makes local debugging fast before VSC training.

☐  Agree on rules for branches, pull requests, code review, and merging.

# Phase 2 Person 1 common data pipeline

The goal is one reliable loader that supports both tasks. It should move the proven notebook logic into reusable source code.

☐  Verify that all required annotations and videos are available and readable on VSC.

☐  Move annotation loading, video indexing, timestamp conversion, and clip selection into src data_processing.py.

☐  Implement an EpicKitchensDataset interface with task set to ar or sta.

☐  For AR, return frames sampled only from the annotated action interval.

☐  For STA, return context that ends exactly one second before the action starts.

☐  Implement fixed frame sampling, resizing, normalization, padding, and corrupt video handling.

☐  Return verb, noun, participant, video, and narration identifiers with each sample.

☐  Save and document the participant level train and validation split.

☐  Add a small loader test that checks shapes, labels, and temporal boundaries.

☐  Document local and VSC paths without hard coding a single user account.

## Person 1 completion criteria

☐  The same dataset class produces valid AR and STA batches.

☐  A visual check confirms that AR frames show the action and STA frames stop before it.

☐  A corrupt or missing video produces a controlled warning or skip rather than a crashed training run.

☐  Another team member can run the loader from the README instructions.

# Phase 3 Person 3 Action Recognition baseline

The first objective is a simple, reproducible AR baseline that proves the complete training and evaluation path.

☐  Review suitable pretrained video backbones and choose one that fits VSC compute limits.

☐  Implement the model with a shared video encoder and separate 97 class verb and 300 class noun heads.

☐  Implement or complete the reusable training loop, validation loop, checkpoint saving, and resuming.

☐  Run an overfit test on a tiny subset to verify that loss decreases.

☐  Train the first full AR baseline and save configuration, seed, checkpoint, logs, and metrics.

☐  Report verb, noun, and action Top 1 and Top 5 results.

☐  Run controlled AR experiments such as frozen versus fine tuned encoder, frame count, and augmentation.

☐  Inspect strong and weak predictions and record common error types.

☐  Keep model and training interfaces reusable by Person 2 for STA.

## Person 3 completion criteria

☐  The AR model trains from one documented command and can resume from a checkpoint.

☐  Validation metrics are reproducible from the saved checkpoint.

☐  At least one controlled experiment is compared with the baseline.

☐  Predictions can be exported in the agreed evaluation format.

# Phase 4 Person 2 Short Term Action Anticipation baseline

Start with a direct context classifier, then add temporal anticipation modelling only after the data and metric checks pass.

☐  Review RU LSTM and Anticipative Video Transformer as reference approaches.

☐  Reuse the common encoder, classification heads, training utilities, and label mapping where possible.

☐  Implement a simple STA baseline that classifies the sampled pre action context.

☐  Verify programmatically that every STA clip ends one second before the action.

☐  Train the first STA baseline and report verb, noun, and action class mean Top 5 recall.

☐  Add one temporal model, such as an LSTM or lightweight transformer over frame or clip features.

☐  Compare context lengths and sampling strategies using controlled experiments.

☐  Analyze uncertainty and plausible alternative actions in qualitative examples.

☐  Record performance by frequent and rare classes to expose long tail effects.

## Person 2 completion criteria

☐  No action or future frame appears in an STA input, including during feature extraction.

☐  The simple baseline and temporal model use the same split and evaluation code.

☐  At least one context length experiment is documented.

☐  The best STA checkpoint and its exact configuration are preserved.

# Phase 5 Person 1 evaluation and reproducibility

☐  Implement reusable Top 1 and Top 5 accuracy for verb, noun, and action predictions.

☐  Implement class mean Top 5 recall for STA and test it on a small hand checked example.

☐  Ensure AR and STA evaluation scripts use the same class mappings as training.

☐  Add deterministic seeding and record package versions, configuration, and Git commit for each run.

☐  Create comparison tables containing the baseline, each controlled change, compute cost, and metrics.

☐  Validate that checkpoints and prediction files can be regenerated from documented commands.

# Phase 6 Controlled experiments

Change one important variable at a time and keep a common experiment log.

| Area | Suggested experiments | Lead |
| --- | --- | --- |
| Data | Frame count, sampling density, resolution, augmentation | Person 1 with model owner |
| AR | Frozen versus fine tuned encoder; loss weighting; backbone choice | Person 3 |
| STA | Context length; temporal model; feature aggregation | Person 2 |
| Evaluation | Frequent versus rare classes; participant breakdown; failure cases | Person 1 with all |

☐  Write a hypothesis before each experiment.

☐  Keep all other important settings fixed.

☐  Record configuration, seed, runtime, checkpoint path, and final metrics.

☐  Add a short interpretation explaining why the result may have changed.

☐  Select the final model using validation results only.

# Phase 7 Submission preparation

☐  Confirm the hidden test annotation order and required narration identifiers.

☐  Generate submission.pt for AR and submission_sta.pt for STA.

☐  Validate that every prediction dictionary contains narration_id, 97 verb scores, and 300 noun scores.

☐  Check file length, tensor shape, data type, NaN values, and ordering before upload.

☐  Run the full prediction process once from a clean environment.

☐  Archive final checkpoints, exact commands, configurations, and generated submission files.

# Phase 8 Shared report poster and presentation

| Section | First draft owner | Team responsibility |
| --- | --- | --- |
| Problem and dataset | Person 1 | All verify scope, terminology, and statistics |
| AR method and results | Person 3 | All review comparisons and claims |
| STA method and results | Person 2 | All review leakage controls and interpretation |
| Evaluation and reproducibility | Person 1 | All verify metrics and commands |
| Discussion and conclusion | All | Agree on limitations, lessons, and future work |
| Poster and slides | All | Use one visual style and rehearse transitions |

☐  Maintain a shared bibliography and save the most relevant papers.

☐  Create one clear system diagram covering both AR and STA.

☐  Include the data split, input windows, model structure, metrics, and experiment comparisons.

☐  Use qualitative examples that show both successful and failed predictions.

☐  State limitations honestly, especially long tail classes, compute constraints, and anticipation uncertainty.

☐  Rehearse the presentation so each person can explain the complete pipeline, not only their own component.

☐  Record individual contributions for the report and final evaluation.

# Git workflow

Suggested feature branches:

person1/data-pipeline and person1/evaluation

person2/sta-baseline and person2/sta-temporal-model

person3/ar-baseline and person3/ar-experiments

☐  Keep commits small and describe one logical change per commit.

☐  Open a pull request for integration changes and require at least one teammate review.

☐  Do not commit raw videos, large checkpoints, credentials, or user specific absolute paths.

☐  Update the README whenever a command, dependency, path, or interface changes.

# Proposed source structure

src/data_processing.py
src/modelling.py
src/training.py
src/evaluation.py
scripts/train_ar.py
scripts/train_sta.py

# Immediate next session

☐  All: freeze the split, tensor format, preprocessing, and experiment naming decisions.

☐  Person 1: implement and test the common dataset interface from the notebook logic.

☐  Person 3: prepare the reusable AR model and training skeleton against the agreed batch format.

☐  Person 2: prepare the STA baseline design and leakage checks against the agreed batch format.

☐  All: review the three components together using the small development subset before long VSC runs.